| Harvard ManageMentor — CREATING A BUSINESS CASE TOOLS |
| --- |
| Worksheet for Tracking Project Implementation |
| Use this form to track your project during its implementation. Consider whether you need to make any changes to your implementation plans based on the results you achieve during each phase. You may also use the data you gather in this tool to help you build better informed business cases in the future. |
| Phase I Presenter: Peter Basak |
| Title of Phase: Initiation | Week ending 9/29/08 |
| Description of Phase: | Meet with client, set up website, research cost of materials for construction. |
| Deliverables | Estimated Due Date | Actual Completion Date |
| 1. | First Client Meeting | 9/29/2008 | 9/15/2008 |
| 2. | Website | 9/29/2008 | 9/25/2008 |
| 3. | Material Research | 9/29/2008 | 9/25/2008 |
| 4. |  |  |  |
| Benefits – Grant received by UF Extension for the garden. |
| Estimated Level of Benefit | Actual Level of Benefit |
| High, allows the work to get started earlier on garden. | Very high, allows more time spent on garden and requires less time/worry about fund raising. |
| Recommended Changes for Next Phase |
| Move up the start date on work to be done on garden. |
| Phase II |
| Title of Phase: | Week ending 10/6/08 |
| Description of Phase: | In this phase we met with client, priced materials, and planned for fundraiser. |
| Deliverables | Estimated Due Date | Actual Completion Date |
| 1. | Coordinate work hours for fundraiser | 10/6/08 | 9/29/08 |
| 2. | Price materials needed. | 10/6/08 | 10/3/08 |
| 3. | Meet with client to confirm materials delivery & first day of work. | 10/6/08 | 9/29/08 |
| 4. |  |  |  |
| Benefits – Client has agreed to help recruit people to assist in first day of work. |
| Estimated Level of Benefit | Actual Level of Benefit |
| High, this will allow us to get more done in a shorter amount time. |  |
| Recommended Changes for Next Phase |
| No recommended changes at this time. |
| Phase III |
| Title of Phase: | Week ending 10/25/08 |
| Description of Phase: | Start Construction On Hardscapes, Fundraiser |
| Deliverables | Estimated Due Date | Actual Completion Date |
| 1. | Fundraiser | 10/25/08 | 10/19/08 |
| 2. | Start Construction on Hardscapes | 10/15/08 | 11/12/08 |
| 3. |  |  |  |
| 4. |  |  |  |
| Benefits: Get construction done early. |
| Estimated Level of Benefit | Actual Level of Benefit |
| High- With work being done early on, we don’t have to worry about leaving the work till the end of the project. |  |
| Recommended Changes for Next Phase |
| Phase IV |
| Title of Phase: | Week ending 11/14/08 |
| Description of Phase: | Wrap Up |
| Deliverables | Estimated Due Date | Actual Completion Date |
| 1. | Complete Construction | 11/14/08 | 11/15/08 |
| 2. | Final Meeting with Client | 11/14/08 | 11/17/08 |
| 3. |  |  |  |
| 4. |  |  |  |
| Benefits: Completion of Project |
| Estimated Level of Benefit | Actual Level of Benefit |
| High- Successful completion of project relieves stress/allows time to study for finals. |  |
| Recommended Changes for Next Phase |
| © 2005 Harvard Business School Publishing. All rights reserved. |